## Slide 1: CMPE/SE 131 Software Engineering May 2 Class Meeting
Department of Computer Engineering San José State University Spring 2017 Instructor: Ron Mak
www.cs.sjsu.edu/~mak

## Slide 2: Risk Management
Identification
  Discovery of possible risks to a project.
Analysis
  Judge the probability that an identified risk can occur (e.g., low, moderate, high) and its seriousness (e.g., nit, tolerable, serious, fatal).

## Slide 3: Risk Management, cont’d
Planning
  Strategies to deal with identified risks.
Monitoring
  Regular reassessment of each identified risk’s probability and seriousness.

## Slide 4: Risk Management, cont’d
Reactively
  “Don’t worry. We’ll deal with it when it happens.”
Proactively
  Avoidance strategies
    Schedule and resource risks: well-defined milestones, prevent scope creep
  Minimization strategies
    Illnesses: cross-train team members
  Contingency plans
    Back-up planning, just in case!

## Slide 5: Risk Management, cont’d
Many project risks can be avoided or minimized by performing active risk management.
The most serious project risks:
  Failure to plan
  Failure to follow the plan that was created.
  Failure to revise the plan when circumstances change.
Successful projects seek ways to trade small amounts of increased project overhead for large amounts of risk reduction.

## Slide 6: Risk Management, cont’d
Devote about 5% of a project’s effort towards risk management.
  Increase chances of completing on time and on budget by 50-70%

## Slide 7: Personnel Management
Enlightened personnel management.
Project managers are evaluated on how well they retain project personnel.
All project members have access to professional growth during the project.
Project members believe in the project vision and upon completion feel better about the company, not worse.

## Slide 8: Personnel Management, cont’d
There is at least a 10 to 1 difference in productivity between the best and worst developers.
It is better to wait and hire a productive developer than to wait for the first available developer to become productive.

## Slide 9: Personnel Management, cont’d
A major complaint of project team members is the failure of management to deal with personnel problems.
Move problematic members off the team as soon as possible.

## Slide 10: NASA Do’s for Project Success
Create and follow a software development plan.
Empower project personnel.
Minimize the bureaucracy.
Define the requirements baseline, and manage changes to it.
Take periodic snapshots of project health and progress, and replan when necessary.
Software Engineering Laboratory
NASA Goddard Space Flight Center

## Slide 11: NASA Do’s for Project Success, cont’d
Re-estimate system size, effort, and schedules periodically.
Define and manage phase transitions.
Foster a team spirit.
Start the project with a small senior staff.
Software Engineering Laboratory
NASA Goddard Space Flight Center

## Slide 12: NASA Don’ts for Project Success
Don’t let team members work in an unsystematic way.
Don’t set unreasonable goals.
Don’t implement changes without assessing their impact and obtaining approval of the change board.
Don’t gold-plate (add extra features and complexity).
Don’t overstaff, especially early in the project.
Software Engineering Laboratory
NASA Goddard Space Flight Center

## Slide 13: NASA Don’ts for Project Success, cont’d
Don’t assume that a schedule slip in the middle of a phase will be made up later.
Don’t relax standards in order to cut costs or shorten a schedule.
Don’t assume that a large amount of documentation ensures success.
Software Engineering Laboratory
NASA Goddard Space Flight Center

## Slide 14: Extreme Programming
Many practices of XP have been around for a long time.
  Writing tests before development was used by NASA’s Project Mercury in the early 1960s.
  Refactoring was first described in 1984.
  XP takes best practices to “extreme” levels.
XP methodology was created by Kent Beck while working at Chrysler during the late 1990s.
  Wrote his book in 1999.

## Slide 15: Extreme Programming: Dealing with Risk
Schedule slips.
  Iterations with short release cycles.
Project cancellation.
  Make the smallest release possible.
Too expensive to update the product.
  Regression testing after every change.
Defect rate too high.
  Developer functional testing.
  User feature testing.

## Slide 16: XP: Dealing with Risk, cont’d
Business misunderstood.
  Customer is a member of the team.
Business changes.
  Short release cycles.
Too many unwanted features.
  Do only the highest priority tasks.

## Slide 17: XP: Dealing with Risk, cont’d
Development staff turnover.
  Developers accept responsibility.
  Developers receive feedback.
  Developers communicate with each other.

## Slide 18: Extreme Programming: Five Values
Communication
  Programmers, managers, and customers need to talk to each other.
  Keep the right communications flowing by employing practices that can’t be done without communication.
Simplicity
  What is the simplest thing that could possibly work?
  Do a simple thing today and then pay a little more to change it, if necessary, rather than do a more complicated thing today that might never be used.
MVP: Minimum Viable Product

## Slide 19: Extreme Programming : Five Values, cont’d
Feedback
  Talking to end users provides valuable feedback.
  Functional testing provides feedback about the current project status.
  Concrete feedback about the state of the system is absolutely priceless.
    Feedback works together with communication and simplicity.
  Optimism is an occupational hazard of development.
    Feedback is the cure.

## Slide 20: Extreme Programming : Five Values, cont’d
Courage
  Stop development to fix problems.
  Throw away code that doesn’t (and can’t) work.
  Try a crazy idea to see if it reduces overall complexity.
  Without communication, simplicity, and feedback, courage by itself is just plain hacking.

## Slide 21: Extreme Programming : Five Values, cont’d
Respect
  Team members respect each other.
  Team members respect their work.

## Slide 22: Extreme Programming: Basic Principles
Rapid feedback
  Get feedback.
  Interpret it.
  Put its lessons back into the product as quickly as possible.

## Slide 23: XP: Basic Principles, cont’d
Assume simplicity
  Solve every problem with “ridiculous simplicity”.
  Successfully save time on 98% of the problems to gain “ridiculous resources” to apply to the other 2%.
  Instead of planning for the future or designing for reuse, do a good job solving today’s problems.
    Add complexity in the future only where it’s needed.

## Slide 24: XP: Basic Principles, cont’d
Incremental change
  Don’t make big changes all at once.
  Make design changes a little at a time.
  Change the plan a little at a time.
  Make code changes a little at a time.
Embrace change
  The best strategy is one that preserves the most options while actually solving your most pressing problem.

## Slide 25: XP: Basic Principles, cont’d
Quality work
  All work should be “excellent” or “insanely excellent”.

## Slide 26: Extreme Programming: Best Practices
The planning game
  The customer describes and prioritizes “stories” (use cases) and defines acceptance tests.
  Developers estimate their “velocity”: how much work they can accomplish during each iteration.
Testing
  Write unit tests before writing the code.
  Developers and customers create automatic test suites.
  No code is done until the tests run.

## Slide 27: XP: Best Practices, cont’d
Pair programming
  Two programmers work side by side to create code.
  Review every line of code for quality as soon as it is written.
  Transfer knowledge throughout the team.
  Easily regroup the team due to illnesses or resignations.
  Social pressure to follow team conventions and rules.
  Develop team cohesion and unity.

## Slide 28: XP: Best Practices, cont’d
Pair programming research results:
  A pair of developers is 15% less productive than two developers working individually, but the resulting software has 15% fewer bugs and the overall cost is less.
  Introverts find pair programming more tiring than working alone.
  Significant burnout risk.

## Slide 29: XP: Best Practices, cont’d
Refactoring
  Restructure existing code without changing its functionality.
  Clean up and simply the design.
  Minimize the risk of introducing new bugs.
  Eliminate duplicate code.
  Refactor before new code is written.
  Refactor with confidence with automated testing.

## Slide 30: XP: Best Practices, cont’d
Simple design
  Simplify the design as much as possible.
  Avoid unnecessary functionality.
  Avoid generic designs that are more abstract and complex than necessary.
  Self-documenting code that clearly state the programmer’s intentions.

## Slide 31: XP: Best Practices, cont’d
Collective code ownership
  Any developer who sees an opportunity to add value to any portion of the code is required to do so at any time.
  Every developer is responsible for making sure the code continues to work.
    Automated test suites.
    You break it, you fix it.
  Developers acquire a broad knowledge of the entire software system.

## Slide 32: XP: Best Practices, cont’d
Continuous integration
  Integrate and test code after a few hours.
    At most a day.
  Successful integration means getting all the tests to run.
  Coding and testing are the same activity.

## Slide 33: XP: Best Practices, cont’d
On-site customer
  A real customer sits with the development team throughout the project.
  Make critical business decisions about the software.
    Answer questions
    Resolve disputes
    Set priorities
  If the business can’t spare such a person, then perhaps the application isn’t worth developing.

## Slide 34: XP: Best Practices, cont’d
Small releases
  Each iteration always results in releasing a version of the software to the customer.
  Deliver business value as soon as possible to the customer.
  Iterations should occur as frequently as possible while still introducing worthwhile functionality.
    Fit with the customer’s schedule.

## Slide 35: XP: Best Practices, cont’d
40-hour week
  Longer hours don’t necessarily mean more progress.
  Tired developers create bugs that take longer to fix than it took to write the code.
  The 40-hour week improves quality and productivity.
  Overtime uses up reserves needed to tackle new problems quickly.
  Overtime is a symptom of broader underlying problems with the project.

## Slide 36: XP: Best Practices, cont’d
Coding standards
  Ensure code that is uniform in style and formatting.
  Code that is easier to work with boosts productivity.
    Easier to refactor.
    Easier to switch programmers.
    Easier to take collective ownership.
  Defuse religious wars over coding standards.
    Have the team agree up front to a set of standards.
  Standards can be flexible guidelines rather than a rigid set of rules.

## Slide 37: XP: Best Practices, cont’d
System metaphor
  Provides an overarching sense of direction to guide the architecture.
    Example: model-view-controller
    Example: publisher-subscriber
  Encapsulates the understanding and vocabulary that the developers share.
    Aids communication.
  Evolves over time.
    Don’t waste time searching for the perfect metaphor.
    Abandon a non-working or obsolete metaphor.

## Slide 38: XP: Best Practices, cont’d
Work environment
  Open bullpen with private cubicles along the edges.
  Best development machines on tables in the open bullpen.
    Tables should allow two programmers to sit side by side.
    Easy to form pairs.
  Communal software development discipline.

## Slide 39: Extreme Programming: Manager’s Job
Highlight what needs to be done, not assign work.
  Base the relationship with the developers on trust.
Take the lead in adapting XP to local conditions.
Intervention
  Be willing to step in and make decisions if necessary.
  Remove any team member who isn’t working out.

## Slide 40: Extreme Programming: Manager’s Job, cont’d
The basic XP management tool is the metric.
  Example: Ratio between estimated time vs. calendar time.
  At most 3 or 4 measures gathered at most twice a week.
  Use the Big Visible Chart.

## Slide 41: XP: Barriers to Implementation
Cultural
  Management insists on controlling vs. steering.
  Management insists on complete specifications or designs before starting any coding (waterfall model).
  Put in long hours to “prove your commitment” to the company.
Project size > 20 developers.
Long feedback cycle.
  Cannot integrate, build, and test several times a day.

## Slide 42: XP: Barriers to Implementation, cont’d
Cannot keep code clean and simple.
  Too much legacy code that isn’t easily modifiable.
Wrong physical work environment.
  Cannot create a bullpen.
  Developers geographically dispersed.