## Slide 1: CMPE/SE 131 Software Engineering March 23 Class Meeting
Department of Computer Engineering San José State University Spring 2017 Instructor: Ron Mak
www.cs.sjsu.edu/~mak

## Slide 2: Oral Design Reviews
Present and defend key aspects of your design.
  April 4 and 6, right after the spring break
  12 minutes per team
Use PowerPoint slides
  Submit your slides to Canvas after your presentation.
Briefly discuss the design of your Ruby on Rails code.
  Show and explain your most important classes.
  UML class diagrams and/or sequence diagrams.
  MVC diagrams

## Slide 3: Oral Design Reviews, cont’d
Briefly discuss your database design.
  ER diagram
  Relational schema diagram
Quick demo
Questions and answers at the end
Audience: Very technical
  Other development engineers
  Technical managers
  Expect “deep” questions from the audience!
  The audience will take a Canvas survey.

## Slide 4: “Sins of Software Estimation”
Excerpts from “10 Deadly Sins of Software Estimation”
  by Steve McConnell
  http://www.ewh.ieee.org/r5/central_texas/austin_cs/presentations/2004.08.26.pdf

## Slide 5: “Sins of Software Estimation”, cont’d

## Slide 6: “Sins of Software Estimation”, cont’d

## Slide 7: “Sins of Software Estimation”, cont’d

## Slide 8: “Sins of Software Estimation”, cont’d

## Slide 9: “Sins of Software Estimation”, cont’d

## Slide 10: “Sins of Software Estimation”, cont’d

## Slide 11: “Sins of Software Estimation”, cont’d

## Slide 12: “Sins of Software Estimation”, cont’d

## Slide 13: “Sins of Software Estimation”, cont’d

## Slide 14: “Sins of Software Estimation”, cont’d

## Slide 15: “Sins of Software Estimation”, cont’d

## Slide 16: “Sins of Software Estimation”, cont’d

## Slide 17: “Sins of Software Estimation”, cont’d
[The common definition of estimate is] ‘An
estimate is the most optimistic prediction that
has a non-zero probability of coming true’ . . .
Accepting this definition leads irrevocably
toward a method called what’s-the-earliest-
date-by-which-you-can’t-prove-you-won’t-be-
finished estimating.
— Tom DeMarco (1982)

## Slide 18: “Sins of Software Estimation”, cont’d

## Slide 19: “Sins of Software Estimation”, cont’d

## Slide 20: “Sins of Software Estimation”, cont’d

## Slide 21: “Sins of Software Estimation”, cont’d

## Slide 22: “Sins of Software Estimation”, cont’d

## Slide 23: “Sins of Software Estimation”, cont’d

## Slide 24: Sins of Software Estimation, cont’d

## Slide 25: Work Breakdown Structure (WBS)
A decomposition of a complex project into a hierarchical set of tasks and subtasks.
Can be shown in outline form or as a tree.
Project
Subtask 1.1
Subtask 1.2
Subtask 2.1
Subtask 3.1
Subtask 3.2
Subtask 3.3
Task 1
Task 2
Task 3

## Slide 26: WBS Example: Building a House
Architectural design
  Create draft of architecture
  Prepare construction documents
Interior design
  Pre-design
  Select furniture
  Plan equipment
Construction phase
  Build foundation
  Build ground floor
  Build second floor
  Build roof
  Complete wiring and plumbing
Decoration phase
  Walls
  Furniture

## Slide 27: Gantt Chart
Project schedules are often represented as Gantt charts.
  Named after Henry Gantt, who developed them in 1917.
Enter the work breakdown structure.
Estimate the time requirement for each task (task duration).
Set task dependencies.
Assign task resources.

## Slide 28: Example Gantt Chart
WBS
Time
Time
Resources
Dependencies
Milestones
Progress

## Slide 29: Gantt Chart Demo
Download and install GanttProject from http://ganttproject.biz/
  Watch the introductory video.
  Similar to (the very expensive) Microsoft Project.
Demo
  Task creation
  Task dependencies
  Resources

## Slide 30: Critical Path
Identify the critical path of a schedule.
  The longest path of tasks
  The “long pole in the tent”
The critical path determines the shortest possible time to complete the project.
Any delay in the critical path directly delays the completion of the overall project.
Demo

## Slide 31: Assignment #6
Create a project schedule as a Gantt chart.
Work breakdown structure (WBS)
  Must be hierarchical with tasks and subtasks.
  Backdate to January 26 (first day of class).
  Start with the task of learning Ruby and Rails.
  Include several iterations during code development.

## Slide 32: Assignment #6, cont’d
Include these fixed milestones:
  Conceptual design review, February 28
  Design review, April 4
  Code review, April 25
  Application demo, May 9
  Project done, May 17
Show for each task:
  Dependencies
  Progress
  Resources
Tasks other than the first ones
should have their start dates
determined by dependencies.

## Slide 33: Assignment #6, cont’d
Resource chart
  Show each team member’s tasks.
  Some greens and reds are OK (but not too many)
Due Friday, April 7